## Slide 1: Discussion & Lecture Session Sound & Recording Check
Remote participants:
Log into Join.me
Announce yourself and provide your name on the phone and/or in the chat session
For Screen Sharing utilize your computer
For conference call audio utilize your computer speakers and microphone OR dial into the session with your mobile phone
Onsite participants:
Sit in a good spot near the “speaker phone” if possible
Optionally sign into Join.me… but make sure that your microphone and speakers are muted/off
Test recording by starting recording and then stop recording after a few seconds
Check recording sound when video is released by Join.me

## Slide 2: Software Engineering Discussion, Lecture, & Lab Eric Pogue
Agenda for Wednesday, January 22nd at 2pm CT
Friendly Conversation Topic
Prework
Sprint Planning
Software Development Models & Lifecycles
Real World Waterfall, Iterative, and Agile
Scaled Agile
Assignment
Lab
Discussion & Questions welcome at any time… please be present with no phones or email during our time together

## Slide 3: Friendly Conversation Topic: Web Services, REST, and CORs

## Slide 4: Web Services
In a web service, the Web technology such as HTTP—originally designed for human-to-machine communication—is utilized for machine-to-machine communication, more specifically for transferring machine-readable file formats such as XML and JSON.
In practice, a web service commonly provides an object-oriented web-based interface to a database server, utilized for example by another web server, or by a mobile app, that provides a user interface to the end user.
Many organizations that provide data in formatted HTML pages will also provide that data on their server as XML or JSON, often through a web service to allow syndication

## Slide 5: REST
Representational State Transfer (REST) is an architectural style that defines a set of constraints and properties based on HTTP. Other kinds of web services, such as SOAP web services, expose their own arbitrary sets of operations.
"Web resources" were first defined on the World Wide Web as documents or files identified by their URLs. However, today they have a much more generic and abstract definition that encompasses every thing or entity that can be identified, named, addressed, or handled, in any way whatsoever, on the web. In a RESTful web service, requests made to a resource's URI will elicit a response that may be in HTML, XML, JSON, or some other format. The response may confirm that some alteration has been made to the stored resource, and the response may provide hypertext links to other related resources or collections of resources. When HTTP is used, as is most common, the operations available are GET, POST, PUT, DELETE, and other predefined CRUD HTTP methods.
By using a stateless protocol and standard operations, REST systems aim for fast performance, reliability, and the ability to grow, by re-using components that can be managed and updated without affecting the system as a whole, even while it is running.

## Slide 6: CORS
Cross-Origin Resource Sharing (CORS): CORS is a mechanism that uses additional HTTP headers to tell a browser to let a web application running at one origin (domain) have permission to access selected resources from a server at a different origin. A web application makes a cross-origin HTTP request when it requests a resource that has a different origin (domain, protocol, and port) than its own origin.
An example of a cross-origin request: The frontend JavaScript code for a web application served from http://domain-a.com uses XMLHttpRequest to make a request for http://api.domain-b.com/data.json.
For security reasons, browsers restrict cross-origin HTTP requests initiated from within scripts. For example, XMLHttpRequest and the Fetch API follow the same-origin policy. This means that a web application using those APIs can only request HTTP resources from the same origin the application was loaded from, unless the response from the other origin includes the right CORS headers.
Notes: https://developer.mozilla.org/en-US/docs/Web/HTTP/CORS
https://www.youtube.com/watch?v=o8puzjzpjqo

## Slide 7: Prework
Review Monday prework announcement.

## Slide 8: Scrum Process – Sprint Planning
By Dr ian mitchell - Own work, CC BY-SA 4.0, Link

## Slide 9: Two “Triangular” Models of Software Development

## Slide 10: Models

## Slide 11: The Virtuous Triangle
Of Software Development

## Slide 12
The
Virtuous Triangle
Hosting Technology: Cloud & Software as a Service (SaaS)…
Productivity Technology: Configuration Management, Source Code Management, Automated Testing…
Process: Agile, Requirements, Project Management, Prioritization, Portfolio Management, Metrics…
People: Organizations, Domain Knowledge, Customers, Business Process…

## Slide 13: The Righteous Triangle
Of Software Development

## Slide 14: People, Process, and Technology
Software Engineering:
People: Teams, Organizations, Processes, Engagement, Dedication, Leadership, Experience, Domain Knowledge… “the (mythical) Business”
Process: Waterfall/Iterative/Agile, Portfolio Management, Project Management, Funding, Prioritization, and Metrics
Technology: Usability, Architecture, Cloud Hosting, Frameworks, Languages, Scriptable Infrastructure, Configuration Management, and Automated Testing
Notes: Eric’s View

## Slide 15: The Right-eous Triangle of Software Development
People & Organizations
Process & Roles
Technology & Tools

## Slide 16: Real World Waterfall, Iterative, and Agile

## Slide 17: The Righteous Triangle of Software Development
People & Organizations
Process & Roles
Technology & Tools

## Slide 18: Assignment for Next Class
All sprint 2 activities & assignments are due Sunday night*
Sprint 2 content and prework will be made available by Monday
Notes: * You have a grace period of 6 hours until 6am CT Monday morning to submit assignments.

## Slide 19: “What is the primary impact of using an Agile SDLC and an application’s Architecture?"
Notes: Utilizing an Agile Software Development Lifecycle forces an application’s (or system’s) architecture to demonstrate validity much much earlier. Failing sooner can save a massive amount of money.

## Slide 20: Object-Oriented Programming within Various Development Methodologies
Notes: Development Methodology and Software Development Lifecycle (SDLC) are often used interchangeably.
The Iterative development methodology is not depicted here as even the mainstays and inventors of the Iterative development methodology seem to be moving toward agile. Plus as Waterfall “holdouts” move, they seem to be moving directly toward Agile. Can you start to see my biases?
Development Methodologies (SDLCs) are a future Bonus Topic. There are several optional slides t the end of this deck. Let me know if you would like to have a more formal overview of the topic as part of this class. I have a passion in this area.
Object oriented-programming concepts/practices evolve and reprioritize depending on the development methodology.
For example, in Waterfall (as well as in Iterative) object-oriented design often play a critical role in the (big upfront) design activities. UML diagrams and project artifacts are often important to the overall project success. (opinion) Practical reality has been that these design artifacts often do not reflect the actual implementation and are rarely maintained or updated.
The Agile practitioners do not reject these design artifacts. However, the focus on shorter time horizons, evolving architecture, and working code changes the value proposition for object-oriented practices to more focus on the build, test, enhance activities.

## Slide 21: Waterfall vs Iterative vs Agile
 | Waterfall | Iterative | Agile
References | United States Department of Defense: DOD-STD-2167A (1985) | Rational Unified Process (RUP) Open Unified Process | Scrum Kanban Scaled Agile Framework (SAFe)
Priorities | Planning and predictability | Architecture, modeling, and efficiency through early detection & fixing of issues | Responsiveness to feedback, efficiency through engineering practices, early detection & fixing of issues
Principles | Execute phases sequentially: Requirements Analysis Design Coding Testing and Operations Define and commit to Scope, Cost, and Timeline “early” Implement strict Change Control | Develop and test iteratively Manage requirements Use components Model visually Verify quality Control changes | Develop, test, deploy, and release iteratively Capture lightweight near term requirements Empower teams Allow requirements to evolve but maintain fixed timelines Apply engineering practices and systems thinking (e.g. TDD) Integrate early user feedback into remaining plan Maintain a collaborative approach between all stakeholders
Notes: The views on testing and change management have changed dramatically as organizations have moved from Waterfall to Iterative to Agile development lifecycles.
Successful Agile (and Iterative) Development REQUIRES better application design, development techniques, and testing practices.
Testing and lack of defects are not the end goal. A higher quality more usable more cost effective product is the goal.

## Slide 22: First Look Scaled Agile

## Slide 23: Recall Agile & Scrum

## Slide 24: Agile Manifesto
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.”
Notes: This was kind of “hippy-ish” and egalitarian in its day… quite controversial in its day
“Everyone is a team member and is responsible for the work getting done”… we don’t need no titles or positions… self-organizing… we will make our own commitments… transparency (let’s share the information)… flexible/organic teams, organic architecture (minimal documentation/standards)… no contracts (let’s talk it over)
The flip side:
We will actively and voluntarily play important roles on our team
The rules (rituals) that we do have… we WILL follow
We will create, demo, and release working software/products
We will utilize practical processes, tools, documentation, and planning
When we make commitments, we will live up to those commitments… as a team (“No winners on a losing team, and no losers on a winning team”)
We will be responsive and continuously improve (Retrospectives)
We will be transparent with how WE work and share our information

## Slide 25: Agile Manifesto
Agile Team Commitments:
Everyone is a team member and is responsible for getting the work done (we don’t need titles and positions)
We will actively and voluntarily play important roles on our team
The rules (rituals) that we do have… we WILL follow
We will create, demo, and release working software products
We will utilize practical processes, tools, documentation, and planning
When we make commitments, we will live up to those commitments… as a team (“No winners on a losing team, and no losers on a winning team”)
We will be responsive and continuously improve (Retrospectives)
We will be transparent with how WE work and share our information
Notes: Agile Team Commitments
Everyone is a team member and is responsible for the work getting done
we don’t need no titles or positions
self-organizing
we will make our own commitments
transparency (let’s share the information)
flexible/organic teams, organic architecture (minimal appropriate documentation/standards)
no contracts (let’s talk it over)

## Slide 26: Scrum Discussion from Introduction to Scrum - 7 Minutes YouTube video [link]
Notes: Other roles exist like developer, tester, etc.
Individuals are expected to play multiple roles as needed.
Three Artifacts:
Product Backlog
User Stories
Burndown Chart
Three Rituals:
Sprint Planning
Daily Scrum
Sprint Review or Retrospective

## Slide 27: Scrum Roles, Rituals, and Artifacts
Three Roles:
Product Owner
Scrum Master
Team Member
Three Rituals:
Sprint Planning
Daily Scrum
Sprint Review or Retrospective
Three Artifacts:
Product Backlog
User Stories
Burndown Chart

## Slide 29: Wrap-up and Final Questions/Comments

## Slide 30: Break & End of First Recording

## Slide 31: Lab
As A Group:
Optionally Complete DB2
HelloWorld Plus on Azure with Git/GitHub

## Slide 32: End of Session & Recordings