## Slide 1: Software Engineering Session: Sprint 6 Session 2 Instructor: Eric Pogue
Agenda:
Start, Stop, Continue Results and Proposed Changes
Roles, Schedule, and Backlog
Scrum of Scrums Standup… Optional and Limited Report-out of Blocking Items Only
Klump Requirements Q&A
Exam 1 Feedback
Observations on Process and “Physics”
Recap - How did we get here?
Lab

## Slide 2: Start, Stop, Continue Results and Proposed Changes
Thank you for participating in our Start, Stop, Continue exercise! Our top items include:
Start
More emphasis on presenting/demoing and discussion of other teams’ implementations (IIIIIIIIII)
More time for Scrum teams work together both during Lab and outside of class (IIIIIIII)
More detail and clarity on requirements/design on Klump project (IIIIII)
Stop
Stop Scrum Team report-outs (IIIIII)
Stop Discussion Board posts... or make them more relevant (IIIII)
Stop Lecturing so long… more time for teams to work (IIII)
Continue
Continue Scrum Standups (IIIIIII)
Continue Lab Time (IIIII)
#1
#2
#3*
#4
#5*
Notes: Notes:
1-Make sure that everyone demos/presents
3*-Report-out will only be for what specifically is blocking you… and what is your proposal for how we can remove the hinderance
5*-Part of this is intentional as requirements NEVER come to in the real world like they do in college assignments… and that is one of the main reasons that Agile is so beneficial. However, you do generally have the chance to ask questions for clarity and the chance to influence the direction of a project with your ideas. We will focus more on those areas for the rest of the semester
Hold team members accountable

## Slide 3: Roles and Schedule
 | Product Manager | Project Manager | Product Architect | UI Designer
Sprint 5 | Joe (Van Luyk) | Jordon (Elmer) | Quinn (Stratton) | Jace (Horner)
Sprint 6 | Louie (Lorenzo) | Tyler (Kummer) | Thad (Albert) | Michael (Pedzimaz)
Sprint 7 | Alex (Espinal) | Juan (Dasco) | Ryan (Clark) | Karol (Orszulak)
Notes: … the test questions will be similar to the questions from the Quizzes. The test will be limited to 50 minutes and you will not have access to notes or other resources.
As a Class commit each Team to research, discuss, and present at least one of the following topics:
  Databases on Azure including “Azure tables vs Azure MongoDB vs Azure other DBs”**
  Cloud/Azure based Authentication/Authorization services and who they could be integrated into a NodeJS based application*
  JavaScript and NodeJS with a focus on Azure and including the best Internet based tutorials and/or books on the topic
  SaaS Frameworks including “MEAN vs LAMP vs Ruby on Rails”
  Service Oriented Architectures including “Web Services and SOAP/WSAD vs REST vs Sockets”
  SaaS Client Frameworks including “HTML/JavaScript vs AngularJS vs Angular2 vs React vs others”
  File Formats including “HTML vs XML vs JSON vs Key/Value Pair Text Files”

## Slide 4: Sprint 6 Product Backlog
Verifiably complete all Agile Rituals (including Demos) and Metrics (including at least one team level metric)
Deliver User Stories that will complete the Klump product by exceeding specifications by the end of this Sprint… this will need to include testing and deployment to your test and production sites
Prepare a Presentation of your Klump product implementation to be delivered by 1 or 2 team members on 12 April
Complete Sprint 6 Assignment
Prepare a Demo of your team’s Stories and Story management method to be delivered by 1 or 2 team members on 10 April
Prepare for Sprint 7 by preparing a proposal for a final project. The final project can be team level or up to three teams working together.
Read and be prepared to discuss Chapter 10
Important Note: You will need to scope that backlog items associated with #2 so that you will be able to complete at least through backlog item #5. I will be grading Klump based on (1) a functioning product, (2) feature complete, (3) quality of implementation.
Notes: … the test questions will be similar to the questions from the Quizzes. The test will be limited to 50 minutes and you will not have access to notes or other resources.
As a Class commit each Team to research, discuss, and present at least one of the following topics:
  Databases on Azure including “Azure tables vs Azure MongoDB vs Azure other DBs”**
  Cloud/Azure based Authentication/Authorization services and who they could be integrated into a NodeJS based application*
  JavaScript and NodeJS with a focus on Azure and including the best Internet based tutorials and/or books on the topic
  SaaS Frameworks including “MEAN vs LAMP vs Ruby on Rails”
  Service Oriented Architectures including “Web Services and SOAP/WSAD vs REST vs Sockets”
  SaaS Client Frameworks including “HTML/JavaScript vs AngularJS vs Angular2 vs React vs others”
  File Formats including “HTML vs XML vs JSON vs Key/Value Pair Text Files”

## Slide 5: Team the “Klump” Product
Our “Klump” product should include:
Reading each team member’s “My Information” JSON files from each of their Personal Static Websites
Validating of JSON formats
Publishing the consolidated data to a simple HTML/JavaScript web page
Consolidating the data into a multi-person Class standard JSON format… note that to make the format simpler, we can limit roles to 3 roles (role1, role2, and role3)… Product Architect to lead
Publishing the consolidated data to a Web Service that returns the standard multi-person JSON format
Include current time and last time each individuals information was last updated in the multi-person JSON response
Testing mode to validate and report JSON formatting errors
Implement 30 minute caching and forced refresh
Solid Development (each team member), Test (team), and Production sites (team)
Notes: As a Class commit each Team to research, discuss, and present at least one of the following topics:
  Databases on Azure including “Azure tables vs Azure MongoDB vs Azure other DBs”**
  Cloud/Azure based Authentication/Authorization services and who they could be integrated into a NodeJS based application*
  JavaScript and NodeJS with a focus on Azure and including the best Internet based tutorials and/or books on the topic
  SaaS Frameworks including “MEAN vs LAMP vs Ruby on Rails”
  Service Oriented Architectures including “Web Services and SOAP/WSAD vs REST vs Sockets”
  SaaS Client Frameworks including “HTML/JavaScript vs AngularJS vs Angular2 vs React vs others”
  File Formats including “HTML vs XML vs JSON vs Key/Value Pair Text Files”

## Slide 6: Scrum-of-Scrums Report-out
The “daily” scrum meeting is not used as a problem-solving or issue resolution meeting. Issues that are raised are taken offline and usually dealt with by the relevant subgroup immediately after the meeting. During the daily scrum, each team member answers the following three questions:
What did you do since our last standup?
What will you do before our next standup?
Are there any impediments in your way that you need help from outside the team to resolve?

## Slide 7: Exam 1 Feedback

## Slide 8: Exam 1 Feedback

## Slide 9: Exam 1 Feedback

## Slide 10: Observation
Notes: Agile and Scaled Agile are very light, egalitarian, and bottom-up processes.

## Slide 11
40%
60%
50%
50%
Notes: The process encourages the promotion of whatever activities/skills a given group or individual possesses

## Slide 12
15%
85%
Notes: The physics of getting work done help the team(s) self organize/optimize

## Slide 13: Recap – How did we get here?
Notes: Who will volunteer to bring us a “Friendly Conversation” topic Thursday?

## Slide 14
Agile Manifesto
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.”
Notes: This was kind of “hippy-ish” and egalitarian in its day… quite controversial in its day (2001)
“Everyone is a team member and is responsible for the work getting done”… we don’t need no titles or positions… self-organizing… we will make our own commitments… transparency (let’s share the information)… flexible/organic teams, organic architecture (minimal documentation/standards)… no contracts (let’s talk it over)
The flip side:
We will actively and voluntarily play important roles on our team
The rules (rituals) that we do have… we WILL follow
We will create, demo, and release working software/products
We will utilize practical processes, tools, documentation, and planning
When we make commitments, we will live up to those commitments… as a team (“No winners on a losing team, and no losers on a winning team”)
We will be responsive and continuously improve (Retrospectives)
We will be transparent with how WE work and share our information

## Slide 15: …And the Virtuous Triangle
Productivity Technology: Configuration Management, Source Code Management, Automated Testing…
Hosting Technology: Cloud, Scriptable Infrastructure, Software as a Service (SaaS)…
Process: Agile, Portfolio Management, Project Management, Prioritization, Metrics, Funding…
People: Teams, Optimism, Engagement, Ambition, Dedication, Leadership, Skills, Experience, Domain Knowledge…

## Slide 16: Lab
Notes: UI Team meet and prepare to Present or Demo UI Design for Klump

## Slide 17: End of Session